## Slide 1: AgrilabVision — Project Status & Demo
Assignment update · 2026-04-06

## Slide 2: Current project status
Stack: FastAPI backend + Expo (React Native) mobile app (replaced prior HTML/CSS/JS web UI).
Backend: REST API, SQLite, user auth (JWT), soil photo analysis via Gemini, weather/map integrations.
Mobile: soil image analysis, map & weather screen, location permissions, configurable API base URL.
Development: phone reaches PC via EXPO_PUBLIC_API_BASE_URL (LAN IP); Windows firewall may require port 8000.

## Slide 3: Updated Gantt chart
Phase | Progress | Status
Web prototype (HTML/CSS/JS) | 100% | Completed
Mobile migration (Expo / React Native) | 100% | Completed
Auth API + mobile login & registration UI | 95% | Completed
Soil AI + map/weather integration | 85% | In progress
Network stability (LAN / firewall / device testing) | 70% | In progress
Production build & documentation | 45% | Planned

## Slide 4: Functionality added (recent session — include in demo)
Authentication: dedicated Auth screen with Sign in vs Create account modes.
Registration: first/last name, age, user type (farmer / student / researcher), email, password.
Login: email + password; JWT stored with AsyncStorage for persistent session.
UX: Show / Hide password toggle on the password field.
Navigation: unauthenticated users see Auth only; after login, Home → Analyze → Map & weather; Log out on Home.
Configuration: EXPO_PUBLIC_API_BASE_URL in mobile/.env for API base URL (not Expo Go URL).

## Slide 5: Next steps
Finalize reliable phone-to-PC connectivity (firewall rule TCP 8000, or hotspot / tunnel if AP isolation).
Ensure GEMINI_API_KEY is in project root .env for soil analysis; rotate any leaked keys.
Optional: send Authorization: Bearer <token> on protected routes when backend requires it.
End-to-end test: register → login → analyze soil photo → map/weather → logout.
Prepare store-ready build (EAS) and demo recording for presentation.

## Slide 6: Demo outline (what to show live)
1) Terminal A: uvicorn app.main:app --reload --host 0.0.0.0 --port 8000
2) Terminal B: cd mobile && npx expo start — open app in Expo Go.
3) Show Auth: create account OR sign in; demonstrate Show/Hide password.
4) Home: greeting + navigate to Soil analysis — pick/take photo — Analyze soil (Gemini).
5) Map, weather & AI advice screen (location permission if prompted).
6) Return Home — Log out — back to Auth screen.